# TableQ launch and feature roadmap

Editable launch tracker • Prepared October 8, 2026

Goal: operate a multi-company restaurant queue-management SaaS globally. Validate a controlled restaurant pilot first, then enable supported markets and additional features in verified releases. TableQ remains a working name.

# How to use this document

Assign an owner and target date to each track.

Use Not started, In progress, Blocked, or Done for status.

Replace ☐ with ☑ after a task has supporting evidence.

Mark a track Done only after its completion gate passes.

Record evidence and blockers after each review. Current-state notes are planning snapshots, not a certification of production readiness.

# Current launch limits

Persistent SQLite is connected for a single-instance pilot. Multi-company isolation, scalable database implementation, public signup and recovery, billing, and production operating controls remain launch requirements until implemented and verified. No payment, hosting, or managed database provider has been selected. Optional service-based estimates are part of the current development update; validate their accuracy in a restaurant pilot.

# Company and provider decisions

Planning assumption: a Pakistan-based operator. Global customers alone do not require foreign incorporation. Assess payment-provider eligibility, banking, accounting, ongoing filing costs, and tax obligations before deciding. Obtain advice from an accountant familiar with international software sales.

| Area | Decision / next action |
| --- | --- |
| Registration | Evaluate Pakistan first. Consider a foreign company only when verified business benefits justify its obligations. |
| Payments | Investigate merchant-of-record candidates such as Paddle and Lemon Squeezy. Pakistan eligibility and payout support have not been verified. |
| Hosting / database | Select hosting and managed PostgreSQL together. The current SQLite app requires adaptation before PostgreSQL can be used. |
| Account email | Select a transactional email service and verify the final domain before enabling signup, verification, and recovery. |
| Secrets | Enter provider credentials in secure environment settings, never in chat or committed files. |

Provider enquiry: “We are a Pakistan-based company selling restaurant queue-management software subscriptions globally. Do you support our business, recurring subscriptions, and payouts to our company bank account? What registration documents are required?”

A merchant of record may handle applicable transaction sales tax/VAT; the operator still has company accounting and tax responsibilities. Provider approval and production delivery must be verified before launch.

# Delivery phases

## A — Launch foundations

L1–L6 and launch portions of L7: scope, persistent deployment, backups, access review, real-device testing, monitoring and pilot.

## B — Global SaaS foundations

F10, G1, D1 and D2: tenants, signup/recovery, subscriptions, scalable storage, supported markets, policies, naming and support.

## C — Restaurant upgrades

F1, F2, F3, F4 and F6: optional estimates, tables/floor plans, reservations, service lists and additional notifications.

## D — Market-led expansion

F5, F7, F8, F9, F11 and F12: events, public displays, custom fields, geofencing, credits and industry workflows.

# Master tracker

| ID / priority | Track | Owner | Target date | Status |
| --- | --- | --- | --- | --- |
| L1 / P0 | Choose the launch scope |  |  | Not started |
| L2 / P0 | Database, deployment and backups |  |  | Not started |
| L3 / P0 | Security, privacy and account access |  |  | Not started |
| L4 / P0 | Production notifications |  |  | Not started |
| L5 / P0 | Responsive and accessible verification |  |  | Not started |
| L6 / P0 | Operations, monitoring and pilot rollout |  |  | Not started |
| F1 / P1 | Optional service-based wait estimates |  |  | Not started |
| F2 / P1 | Individual tables and floor plans |  |  | Not started |
| F3 / P1 | Reservations and appointments |  |  | Not started |
| F4 / P1 | Multiple service lists |  |  | Not started |
| F5 / P2 | Event guest lists and admission |  |  | Not started |
| F6 / P1/P2 | Email and WhatsApp notifications |  |  | Not started |
| F7 / P2 | Public queue display / TV mode |  |  | Not started |
| F8 / P2 | Custom check-in fields |  |  | Not started |
| F9 / P2 | Optional geofencing |  |  | Not started |
| F10 / P0 global | Paid SaaS, signup and subscriptions |  |  | Not started |
| F11 / P3 | Notification credit purchases |  |  | Not started |
| F12 / P2/P3 | Industry-specific services |  |  | Not started |
| L7 / P0/P1 | Website and customer onboarding |  |  | Not started |
| D1 / P0/P3 | Launch documentation |  |  | Not started |
| D2 / P1 | Choose the final product name |  |  | Not started |
| G1 / P0 global | Global SaaS launch readiness |  |  | Not started |

# L1 — Choose the launch scope

Priority: P0   |   Dependencies: Foundation

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Existing app and public website; product scope still needs an operator decision.

## Tasks

☐ Choose one-restaurant pilot, multi-branch operation, or paid SaaS; document who the first users are.

☐ For a restaurant pilot, defer billing, public signup and industry-specific workflows.

☐ Publish a supported-feature list and identify appointments, floor plans and WhatsApp/email as unavailable until implemented.

☐ Assign one owner for operations, one for product decisions, and one for support.

☐ Set a pilot start date, measurable goals and rollback criteria; avoid promising a launch date before gates pass.

## Completion gate

Launch scope, owners and supported features are written down; no unavailable capability is sold as live.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# L2 — Database, deployment and backups

Priority: P0   |   Dependencies: L1

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Persistent SQLite is connected; it is suitable for a pilot on a single persistent application instance.

## Tasks

☐ Deploy with Node.js 24, a persistent writable database volume, production admin credentials and a configured APP_URL.

☐ Use a real domain and HTTPS. Keep the database outside build artifacts and preserve it across deployments.

☐ Keep one application instance for SQLite; do not place the database on ephemeral/serverless storage or an unsuitable shared filesystem.

☐ Schedule encrypted backups with the SQLite backup API or a verified consistent snapshot. Do not copy only the live .sqlite file while ignoring WAL files.

☐ Restore a backup into a separate environment, then verify accounts, queues, customers, logos and branch permissions.

☐ Define recovery-point and recovery-time targets. For horizontally scaled paid SaaS, plan PostgreSQL migration, tenant scoping and tested migration/rollback.

## Completion gate

A redeploy retains data; a restore drill succeeds; backup alerts have a named owner. PostgreSQL is optional for the initial single-instance pilot.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# L3 — Security, privacy and account access

Priority: P0   |   Dependencies: L1 + L2

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Sessions, role/branch access checks, origin checks and input validation exist; production review remains.

## Tasks

☐ Remove development credentials from production, protect environment secrets, and confirm administrator account recovery procedures.

☐ Test admin/staff boundaries, assigned-branch isolation, expired sessions and password-reset access revocation.

☐ Review authorization on every new endpoint; add business/tenant isolation before multi-company SaaS.

☐ Define data retention, deletion/export requests, consent records, and who may see customer notes or contact details.

☐ Replace website policy drafts with the actual operator identity, privacy contact and organization-specific policies.

☐ Keep dependency updates and security review on a schedule; document incident response and support escalation.

## Completion gate

No default production login; access-isolation tests pass; approved operating policies and a recovery/support process exist.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# L4 — Production notifications

Priority: P0   |   Dependencies: L2 + L3

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Browser push and configured Twilio SMS exist. Live delivery depends on production setup.

## Tasks

☐ Configure valid Web Push keys, HTTPS and the public app URL; start and supervise the notification worker.

☐ Configure a real Twilio sender, destination permissions and an SMS budget. Validate guest consent before delivery.

☐ Test provider failure, retries, expired subscriptions and stale/cancelled visits without duplicate notifications.

☐ Run an actual end-to-end check on Android and iPhone; verify the iPhone Home Screen/PWA requirement where applicable.

☐ Keep the live guest page usable when push is denied or SMS is unavailable; tell guests what notifications are enabled.

☐ Monitor delivery failures and worker health; publish instructions for staff when a guest cannot receive alerts.

## Completion gate

A real guest receives a table-ready alert in production; denied permissions and provider outages have usable fallbacks.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# L5 — Responsive and accessible verification

Priority: P0   |   Dependencies: L1

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Responsive layouts and mobile/desktop browser workflows are tested; all real devices are not yet certified.

## Tasks

☐ Check 360/390 px phones, 768 px tablets, 1024 px small laptops, 1440+ px desktops and landscape orientation.

☐ Test current iOS Safari, Android Chrome, desktop Chrome/Edge/Firefox and Safari where available.

☐ Exercise every tab, CMS form, account menu, logo upload, date picker, QR dialog, queue actions and the public website.

☐ Test Urdu RTL, long translated labels, large system text, 200% zoom and on-screen keyboards.

☐ Check keyboard navigation, visible focus, modal trapping/restoration, labels, contrast and screen-reader status updates.

☐ Confirm touch targets, scrolling, chart/table overflow and network-reconnect behavior on slow connections.

## Completion gate

No clipped controls or unwanted horizontal page scrolling; core actions work on the agreed device/browser matrix.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# L6 — Operations, monitoring and pilot rollout

Priority: P0   |   Dependencies: L2-L5

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Build, unit and browser tests exist; hosted operational controls still need setup.

## Tasks

☐ Run production build and regression suites against an isolated database before every release.

☐ Add health/worker/backup monitoring, error reporting and storage/disk-space alerts without logging private guest tokens or contacts.

☐ Load-test the expected guest and manager concurrency, including polling and notification delivery.

☐ Prepare deployment rollback and database migration recovery instructions; rehearse them in staging.

☐ Train hosts on call/seat/free/cancel/no-show flows, branch selection and offline fallback procedures.

☐ Pilot at one restaurant, review results, fix blocking issues, and explicitly approve the rollout scope.

## Completion gate

Staging checks, restore/rollback drills and a real pilot pass; the responsible operator signs off on production readiness.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# F1 — Optional service-based wait estimates

Priority: P1   |   Dependencies: L1; branch capacity configured

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Implemented in this update: off by default, optional per branch. Validate accuracy during the pilot.

## Tasks

☐ Allow an administrator to enable estimates and set average service/dining duration; retain the simple estimate when disabled.

☐ Use seat capacity, occupied seats, party sizes, elapsed seated time and priority/FIFO order.

☐ Keep called seats reserved; never automatically free a table just because estimated time elapsed.

☐ Use an overdue buffer and show an unavailable estimate for a party that cannot fit; offer host guidance.

☐ Validate empty queues, full capacity, mixed party sizes, priority parties, cancelled/released visits and per-branch independence.

☐ Compare estimates with actual pilot waits; document the limits until individual table allocation is implemented.

## Completion gate

A restaurant can operate without setup; enabling/disabling estimates is reversible; estimates never alter actual queue/capacity state.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# F2 — Individual tables and floor plans

Priority: P1   |   Dependencies: F1; stable capacity model

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Current app tracks seat capacity, not individual tables or a digital floor plan.

## Tasks

☐ Model tables with branch, name, seats, state and optional joinable-table groups.

☐ Build a floor-plan editor with add/move/resize tables, sections and mobile-friendly viewing.

☐ Assign called or seated parties to valid tables; require explicit release and prevent double booking.

☐ Handle closed sections, table combinations, accessibility requests and manual overrides with history.

☐ Integrate actual table availability into optional estimates while preserving the simpler seat-capacity mode.

☐ Test simultaneous hosts, oversized parties, merges/splits and reservation conflicts.

## Completion gate

Two managers cannot allocate the same table; release restores availability; the simple capacity-only workflow remains usable.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# F3 — Reservations and appointments

Priority: P1   |   Dependencies: F2 preferred; timezone policy

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Walk-in queues exist; scheduled bookings and availability calendars do not.

## Tasks

☐ Define branch timezone, opening hours, service durations, booking lead time and capacity per slot.

☐ Add manager calendar, booking CRUD and a customer booking page with a stable confirmation link.

☐ Prevent overlapping capacity/table reservations transactionally; integrate arrivals with walk-in queues.

☐ Add cancellation, reschedule, late-arrival, no-show and reminder rules with clear manager overrides.

☐ Include upcoming visits in customer activity and enable Next visit sorting.

☐ Test daylight saving, closed days, concurrent bookings, guest privacy and mobile calendar usability.

## Completion gate

Two guests cannot book the same unavailable capacity; a reservation can be confirmed, changed, checked in and cancelled end to end.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# F4 — Multiple service lists

Priority: P1   |   Dependencies: F3 if appointment lists are needed

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

There is one queue per branch; takeaway and service-specific lists are missing.

## Tasks

☐ Model named lists under a branch with type, ordering, status transitions and optional capacity/duration settings.

☐ Provide a manager list switcher and a guest-facing choice of available services.

☐ Add separate walk-in, takeaway/order and appointment workflows rather than reusing incorrect restaurant labels.

☐ Define customer transfers, list membership, notification routing and per-list permission rules.

☐ Add list-aware analytics/export filters and avoid mixing unrelated service wait times.

☐ Test simultaneous list operations, priority ordering and independent branch/list capacity.

## Completion gate

A guest joins the intended service; list actions and notifications never affect another list accidentally.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# F5 — Event guest lists and admission

Priority: P2   |   Dependencies: F4; guest privacy policy

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Customer profiles exist; event registration and admission check-in do not.

## Tasks

☐ Model events, dates, registration fields, quotas and event managers.

☐ Provide registration links and optional CSV guest import with validation and duplicate handling.

☐ Generate guest admission/check-in codes distinct from private wait-status tokens.

☐ Build mobile staff check-in, search, attendance counts and duplicate-entry handling.

☐ Apply event-specific privacy, marketing-consent and post-event retention rules.

☐ Test capacity limits, repeated scans, concurrent staff and loss/recovery of network access.

## Completion gate

An attendee registers and checks in once; admission status and exports remain scoped to the event.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# F6 — Email and WhatsApp notifications

Priority: P1/P2   |   Dependencies: L4; sender/provider approval

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Push/SMS exist. Email and WhatsApp delivery are not implemented.

## Tasks

☐ Choose an email provider; verify the sending domain and configure SPF/DKIM/DMARC.

☐ Choose WhatsApp Business delivery; register the sender and obtain any required template approval.

☐ Record channel-specific consent/preferences and build localized, branch-branded message templates.

☐ Extend the durable notification outbox with idempotent delivery, retries and provider callbacks.

☐ Handle bounced emails, invalid numbers, revoked consent, WhatsApp session/template rules and budget limits.

☐ Test with real provider accounts before enabling a channel; preserve live-page and in-person fallbacks.

## Completion gate

An authorized real guest receives each enabled channel; callbacks and retries cannot create duplicate or unauthorized messages.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# F7 — Public queue display / TV mode

Priority: P2   |   Dependencies: F4 helpful; privacy design

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Guests have private live pages; a public display is missing.

## Tasks

☐ Create a branch/list display with now-calling and next-up sections using guest-safe identifiers.

☐ Never show phone numbers, emails, notes or private guest URLs on public screens.

☐ Add fullscreen controls, auto-refresh/reconnect, visible offline state and configurable branding.

☐ Decide display access through a revocable display key or approved public endpoint.

☐ Support large-distance readability, landscape screens and reduced-motion preferences.

☐ Test updates, stale screens, token revocation and overnight operation.

## Completion gate

The display stays current and readable while exposing only approved public queue information.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# F8 — Custom check-in fields

Priority: P2   |   Dependencies: L3; stable customer/visit schemas

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

The guest form uses fixed basic fields.

## Tasks

☐ Model per-branch/list fields with label, type, required flag, choices, order and active state.

☐ Add administrator form configuration and localized labels with an accessible guest preview.

☐ Validate answers server-side; store field versions so historical answers remain understandable.

☐ Decide which answers belong to a visit versus a customer profile and who may see them.

☐ Include approved fields in manager views and safe exports; apply retention and data minimization.

☐ Test disabled/renamed fields, required choices, RTL, malicious inputs and old guest links.

## Completion gate

Configured forms validate correctly without breaking old visits or exposing sensitive answers publicly.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# F9 — Optional geofencing

Priority: P2   |   Dependencies: L3; guest fallback policy

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Check-in does not require a guest to be near the restaurant.

## Tasks

☐ Add optional branch coordinates and a permitted check-in radius; keep it disabled by default.

☐ Request browser location permission only when the guest chooses to check in.

☐ Validate coordinates/radius consistently and explain unavailable, inaccurate or denied location.

☐ Provide host-assisted/manual check-in so permission denial does not prevent restaurant operations.

☐ Define minimal location retention and explain that browser location can be spoofed.

☐ Test boundary points, poor indoor GPS, mobile permissions and branches without a geofence.

## Completion gate

Off-mode behaves exactly as before; configured checks have a usable fallback and do not claim fraud-proof enforcement.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# F10 — Paid SaaS, signup and subscriptions

Priority: P0 global   |   Dependencies: L2-L6; business/tenant model

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Pricing is illustrative. Checkout, trials, plan quotas and public signup are not live.

## Tasks

☐ First add businesses/tenants, owner accounts and strong isolation across every data/media endpoint.

☐ Define actual prices, currency, taxes, plans, branch/staff limits, trials and cancellation policy.

☐ Integrate a payment provider with hosted checkout, customer portal and verified idempotent webhooks.

☐ Implement signup, email verification, secure recovery and onboarding; keep existing manager access working.

☐ Persist entitlements and enforce changes server-side; handle renewals, failed payments, grace periods and downgrades without deleting data.

☐ Test provider sandbox, webhook replay/order, refund/cancellation flows and tenant-isolation failures before taking live payments.

## Completion gate

A real subscription lifecycle controls access correctly; no cross-company data leaks or destructive downgrade behavior occurs.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# F11 — Notification credit purchases

Priority: P3   |   Dependencies: F10 + L4/F6; provider cost model

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Provider SMS fees apply; there is no prepaid-credit ledger or top-up checkout.

## Tasks

☐ Define billable units, supported destinations, multi-segment messages and channel-specific costs.

☐ Build an append-only credit ledger with purchase, reservation, debit, reversal and adjustment entries.

☐ Apply atomic balance checks before sending; reconcile retries and provider acceptance without double charges.

☐ Add top-up checkout and low-balance alerts; publish expiry/refund and tax policies.

☐ Keep delivery status separate from provider acceptance and define when credits are charged/refunded.

☐ Test concurrent sends, payment replay, failed delivery, reconciliation and account disputes.

## Completion gate

Purchases and notification charges reconcile exactly; retries and webhook replay cannot debit the same notification twice.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# F12 — Industry-specific services

Priority: P2/P3   |   Dependencies: F3 + F4; optional staffing resources

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Current logic is restaurant parties and seating, not barber/salon resource scheduling.

## Tasks

☐ Decide which industries are actually supported first rather than launching all marketing use cases.

☐ Model services, durations, staff/resources, opening shifts and service-specific capacity.

☐ Add per-barber/stylist queues and resource calendars with transactional availability checks.

☐ Adapt guest labels, forms, estimates and notifications without weakening restaurant workflows.

☐ Introduce industry-specific analytics and reusable setup templates with optional modules.

☐ Pilot each supported industry with real operators before advertising it as fully supported.

## Completion gate

The service/resource model fits the chosen industry; scheduled and walk-in use cases do not double-book a staff resource.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# L7 — Website and customer onboarding

Priority: P0/P1   |   Dependencies: L1; F10 only for paid SaaS

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Public homepage, pricing examples, menus, help content, FAQs and ROI calculator are built; the botanical visual redesign is built.

## Tasks

☐ Approve the TableQ brand, final wording, real product screenshots and supported-feature claims.

☐ Keep example prices clearly marked until subscriptions are live; use real company contact/legal details.

☐ Check every CTA and footer/menu link; keep Open TableQ connected to the real manager sign-in.

☐ Write restaurant setup, guest QR, push-permission and staff-training instructions.

☐ Check mobile navigation, keyboard use, readable contrasts, SEO titles and performance.

☐ For a paid public offering, connect signup/onboarding to F10 and define support ownership and response expectations.

## Completion gate

The website promises only available capabilities; visitors can reach the actual app and understand how to get access.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# D1 — Launch documentation

Priority: P0/P3   |   Dependencies: L1 + L3; F10 for paid subscriptions

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Website terms/privacy currently describe the software; organization-specific policies are still needed.

## Tasks

☐ Publish Terms of Service, Privacy Policy and a clear operator/company contact for the markets you serve.

☐ Document retention/deletion, customer data access, visit-update consent and separate marketing consent.

☐ For hosted restaurant customers, prepare a data-processing agreement and a subprocessors/provider list.

☐ For paid SaaS, publish billing, cancellation/refund, acceptable-use and support/service-level terms.

☐ Describe essential browser storage; add consent controls if non-essential analytics/marketing trackers are introduced.

☐ Write staff/onboarding guides, deployment/backup/restore and incident-response runbooks; review policies for your jurisdiction.

## Completion gate

Documents match actual behavior, identify the operator and contact details, and are reviewed before their applicable launch scope.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# D2 — Choose the final product name

Priority: P1   |   Dependencies: L1; before public promotion

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

TableQ is the working name. Hostlane, Gatherlane, Seatwell, WelcomeLoop and QueueNest are unverified ideas.

## Tasks

☐ Shortlist names that are memorable, easy to pronounce and sufficiently distinct from competitors.

☐ Check domain availability, trademark registries in your operating markets, company names and social handles.

☐ Select the name and record the decision; do not treat an unverified suggestion as cleared for use.

☐ Update logos, website/app copy, page metadata, manifest, notification messages and documentation consistently.

☐ Preserve existing account/database records and public links when changing branding or domain names.

☐ Rerun navigation, guest QR, notification and install/PWA checks after rebranding.

## Completion gate

The approved name is used consistently and brand/domain checks are recorded; existing guest and manager links remain valid.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# G1 — Global SaaS launch readiness

Priority: P0 global   |   Dependencies: L1-L6 + F10 + D1 + D2

| Owner | Target date | Status |
| --- | --- | --- |
|  |  | Not started |

## Current state

Goal: operate globally. The current installation is not yet a globally launch-ready multi-company SaaS.

## Tasks

☐ Choose initial countries and supported languages; verify a distinctive name in target trademark registries and plan international brand protection.

☐ Deploy tenant-isolated persistent data and hosting; define data regions, cross-border transfers, retention and incident/breach ownership.

☐ Prepare operator terms/privacy, restaurant data-processing contracts and subprocessors disclosures; review obligations in each supported market.

☐ Validate signup/recovery, multi-currency billing, local taxes/invoices, payments, cancellation/refunds and country-specific restrictions.

☐ Use branch timezones and locale-aware dates/numbers; validate RTL, accessibility and regional email/SMS/WhatsApp sender rules, consent and opt-outs.

☐ Publish country/channel coverage, support hours and escalation; run local pilots, monitor incidents and costs, and enable markets in stages.

## Completion gate

The approved initial markets have legal, technical, billing, notification and support evidence. Global marketing does not promise unsupported countries or channels.

## Evidence / links

Enter evidence here: __________________________________________

## Blockers / next action

____________________________________________________________

## Review

| Reviewer | Review date | Result |
| --- | --- | --- |

# Launch decision and review log

☐ Scope and supported-feature claims approved (L1, L7).

☐ HTTPS deployment and persistent data verified (L2).

☐ Backup restore and rollback drills passed (L2, L6).

☐ Production accounts, authorization and privacy review complete (L3).

☐ Actual enabled notifications verified on real phones (L4).

☐ Agreed responsive/accessibility device matrix passed (L5).

☐ Monitoring, support ownership and staff training ready (L6).

☐ Restaurant pilot passed; remaining limitations accepted by the operator.

☐ For global SaaS, F10, G1 and applicable D1/D2 gates passed for initially supported markets.

| Decision | Approver | Date | Evidence / accepted limitations |
| --- | --- | --- | --- |

## Review history

| Date | Reviewer | Changes / next review |
| --- | --- | --- |